Cairo University Faculty of Computers and Information



**CS352 – Software Engineering II**

**Daily scrum meeting template**

**2018**

**Al Italya lebadat Al Bugs**

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Name** | **Email** | **Mobile** |
| 20150332 | Ahmed Amr Ali Al-Akwah |  |  |
| 20150365 | Mohamed Fadl Al-Hdrmi |  |  |
| 20150321 | Noura AbdulKarim Mohammed |  |  |
| 20150331 | Hosam Eldeen Reda Abdulhady |  |  |
|  |  |  |  |
|  |  |  |  |

Contents

[Done requirements 2](#_Toc507250132)

[What will be done today 2](#_Toc507250133)

[Current obstacles 3](#_Toc507250134)

[Current Trello workspace 3](#_Toc507250135)

# Done requirements

**Ahmed: Implemented Store Owner Class ,Implement Store Owner Controller Fixed database Srore addition errors.**

**Mohamed: Design Add product Form ,Design Add Store Form, Validate Store inputs from user.**

**Noura: Implement Class Store Product ,Implement System Product,Implement Product Controller**

**Hosam: Implement Class Store ,Implement Class Store** **Controller ,secure our Pages.**

# What will be done today

**Ahmed: Implement Entiteies Classes , Implement Controller Classes but he had errors, Fix Errors in Addition User on database and test it.**

**Mohamed: Take the team's view into the design, Validate inputs from user and test it ,Fix errors in validate.**

**Noura: Implement Entiteies Classes , Implement Controller Classes but she had errors, Fix Errors in link the pages.**

**Hosam: Implement Entiteies Classes , Implement Controller Classes but he had errors, secure Pages of the project.**

# Current obstacles

**Ahmed: errors in relation (product-store)-(store owner-store).**

**Mohamed: I have problem on running Project.**

**Noura: Intelliji IDE GitHub integration problems.**

**Hosam: Errors on add Product to store.**

# Current Trello workspace

