Cairo University	                  Faculty of Computers and Information

CS352 – Software Engineering II

Daily scrum meeting template

2018

Al Italya lebadat Al Bugs

| ID | Name | Email | Mobile |
| --- | --- | --- | --- |
| 20150332 | Ahmed Amr Ali Al-Akwah |  |  |
| 20150365 | Mohamed Fadl Al-Hdrmi |  |  |
| 20150321 | Noura AbdulKarim Mohammed |  |  |
| 20150331 | Hosam Eldeen Reda Abdulhady |  |  |

Contents

Done requirements	2

What will be done today	2

Current obstacles	3

Current Trello workspace	3

# Done requirements

Ahmed: Admin Add statistics functionality , Add Admin .

Mohamed: Design Normal user view, fixed errors in Ajax.

Noura: Implement  Collaborator classes, Implement Command classes.

Hosam: Implement  Discount classes , Fix errors in buy Products.

# What will be done today

Ahmed: Add Admin Statistics, Fix Errors in Ajax.

Mohamed: Edit Add Admin Form, Fix Errors in Ajax.

Noura: Implement queries,  Implement entities class.

Hosam: Implement entities class , Implement Controller Class.

# Current obstacles

Ahmed: errors in Ajax, errors in add Statistics.

Mohamed: errors in Ajax , Design is not friendly .

Noura: errors in mapping Classes, errors in internet connection .

Hosam: errors in buy product, errors in mapping Classes.

# Current Trello workspace